INTRODUCTORY PROJECT MANAGEMENT

LEARNER WORKBOOK

| Module # | 331301000-KM-11 |
| --- | --- |
| NQF Level | L04 |
| Notional hours | 20 |
| Credit(s) | Cr2 |
| Development Quality Partner | Quality Council for Trades and Occupations (QCTO) |
| Occupation or Specialization | 331301000; Bookkeeper |
| Associated Occupation | Bookkeeper |

| Name |  |
| --- | --- |
| Contact Address |  |
| Telephone (H) |  |
| Telephone (W) |  |
| Facsimile |  |
| Cellular |  |
| E-mail |  |

Note to the learner

This Learner Guide provides a comprehensive overview of the module. It is designed to improve the skills and knowledge of learners, and thus enabling them to effectively and efficiently complete specific tasks.

Purpose:

The main focus of the learning in this knowledge module is to build an understanding of the key elements of

the project management lifecycle and covers: planning and scheduling, communication, teamwork, resource

management, project risk management and project reviews.

Topic elements to be covered include:

- KM-11-KT01: Project management and the operating environment (10%)

- KM-11-KT02: Project life cycle (10%)

- KM-11-KT03: Management structures by which projects operate (10%)

- KM-11-KT04: Project management planning (10%)

- KM-11-KT05: Scope management (10%)

- KM-11-KT06: Scheduling and resource management (10%)

- KM-11-KT07: Risk management and issue management (10%)

- KM-11-KT08: Project quality management (10%)

- KM-11-KT09: Communication (10%)

- KM-11-KT10: Leadership and teamwork (10%)

Exemptions

None

Entry Requirements:

An NQF Level 4 qualification with Mathematical Literacy and Communication in English.

Provider Accreditation Requirements for the Knowledge Module

Physical Requirements:

- The provider must have lesson plans and structured learning material or provide learners with

- Access to structured learning material that addresses all the topics in all the knowledge modules.

In addition, the following must be provided:

- A computer with the necessary software per student in class

- Printers

- Access to internet facilities

- Distance and e-learning modalities available to learners

Provider Accreditation Requirements for the Knowledge Module

Human Resource Requirements:

- Lecturer/learner ratio of 1:20 (Max)

- Lecturers need to be qualified at a Level 6 or higher in the relevant field or have at least 5 years relevant experience in Computerised Financial Systems.

- It would be advantageous if lecturers are registered with a relevant accounting Professional Body for Continuous Professional Development purposes

- Assessor and Moderator have professional recognition in the Computerised Financial Systems field of expertise and approved by the relevant AQP

Provider Accreditation Requirements for the Knowledge Module

Legal Requirements:

- Legally compliant venue, (i.e. Fire protection services, OHS and other legislation)

- Code of Conduct

- Approved and accredited by the relevant AQP as per QCTO requirements

Venue, Date and Time:

Consult your facilitator should there be any changes to the venue, date and/or time.

Refer to your timetable.

Assessments:

The only way to establish whether you are competent and have accomplished the learning outcomes is through continuous assessments. This assessment process involves interpreting evidence about your ability to perform certain tasks. You will be required to perform certain procedures and tasks during the training programme and will be assessed on them to certify your competence.

This module includes assessments in the form of self-evaluations/activities and exercises. The exercises, activities and self-assessments will be done in pairs, groups or on your own. These exercises/activities or self-assessments (Learner workbook) must be handed to the facilitator. It will be added to your portfolio of evidence, which will be proof signed by your facilitator that you have successfully performed these tasks.

Listen carefully to the instructions of the facilitator and do the given activities in the time given to you.

| Books | This icon means that other books are available for further information on a particular topic/subject. |
| --- | --- |
| References | This icon refers to any examples, handouts, checklists, etc… |
| Important | This icon represents important information related to a specific topic or section of the guide. |
| Activities | This icon helps you to be prepared for the learning to follow or assist you to demonstrate understanding of module content. Shows transference of knowledge and skill. |
| Exercises | This icon represents any exercise to be completed on a specific topic at home by you or in a group. |
| Tasks/Projects | An important aspect of the assessment process is proof of competence. This can be achieved by observation or a portfolio of evidence should be submitted in this regard. |
| Workplace Activities | An important aspect of learning is through workplace experience. Activities with this icon can only be completed once a learner is in the workplace |
| Tips | This icon indicates practical tips you can adopt in the future. |
| Notes | This icon represents important notes you must remember as part of the learning process. |

KM-06-KT01: Project management and the operating environment

| KT0101 | Definition project and project management |
| --- | --- |
| KT0102 | Key purpose of project management |
| KT0103 | Definition programmed management and portfolio management |
| KT0104 | Relationship of programmed management and portfolio management to project management |
| KT0105 | Differences between project and business as usual |
| KT0106 | Benefits of effective project management |
| KT0107 | Project environment |

Activity

1

Define project and project management

____________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________

______________________________________________________________________________________________________________________________________________________

KM-06-KT02: Project life cycle

| KT0201 | Phases |
| --- | --- |
| KT0202 | Reasons for structuring projects into phases |
| KT0203 | Handover and closure |

Activity

2

What is a project life cycle?

____________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________

___________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________

KM-06-KT03: Management structures by which projects operate

| KT0301 | Roles and responsibilities |
| --- | --- |
| KT0302 | Project manager |
| KT0302 | Project sponsor |
| KT0304 | Project steering group/board |
| KT0305 | Project team members |
| KT0306 | End user |

Activity

3

What is a project manager?

____________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________

__________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________

KM-06-KT04: Project management planning

| KT0401 | Project management plan (i.e. purpose of and benefits) |
| --- | --- |
| KT0402 | Ownership and approval of project management plan |
| KT0403 | Purpose of a business case |
| KT0404 | Role of the sponsor and project manager in relation to the business case |
| KT0405 | Purpose of benefits management |
| KT0406 | Use of KPIs |
| KT0407 | Stakeholder management and stakeholder analysis |
| KT0408 | Estimating and estimating funnel |
| KT0409 | Project success criteria |
| KT0410 | Success factors |
| KT0411 | Project reporting |

Activity

4

What is a Project Management Plan?

_________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________

KM-06-KT05: Scope management

| KT0501 | Definition scope management |
| --- | --- |
| KT0502 | Product Breakdown Structure (PBS) and Work Breakdown Structure (WBS) |

Activity

5

Define scope management

____________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________

________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________

KM-06-KT06: Scheduling and resource management

| KT0601 | Total float, critical path, Gantt chart, baseline and milestone |
| --- | --- |
| KT0602 | Definition resource management |
| KT0602 | Types of resources |
| KT0602 | Resource smoothing/resource levelling |
| KT0602 | Procurement |

Activity

6

Define resource management

_________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________

KM-06-KT07: Risk management and issue management

| KT0701 | Definition of project risk and risk management |
| --- | --- |
| KT0702 | Project risk management process |
| KT0703 | Use of risk register |
| KT0704 | Definition issue and issue management |
| KT0705 | Use of issue log |
| KT0706 | Escalation process |

Activity

7

Define risk in the concept of project management

____________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________

_______________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________

KM-06-KT08: Project quality management

| KT0801 | Definition quality and quality management |
| --- | --- |
| KT0802 | Definition quality planning, quality assurance, quality |
| KT0803 | Control and continual improvement |
| KT0804 | Differences between quality assurance and quality control |
| KT0805 | Project reviews, gate post, benefit and peer reviews |

Activity

8

Define quality and quality management

____________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________

__________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________

KM-06-KT09: Communication

| KT0901 | Definition of communication |
| --- | --- |
| KT0902 | Methods of communication |
| KT0903 | Barriers to communication |
| KT0904 | Effective communication |
| KT0905 | Communication plan |

Activity

9

Give the Definition of communication

____________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________

_____________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________

KM-06-KT10: Leadership and teamwork

| KT1001 | Definition leadership |
| --- | --- |
| KT1002 | Role of project team leader |
| KT1003 | Definition project team |
| KT1004 | Teamwork models |

Activity

10

What is leadership?

____________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________

________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________